Draft – for approval

CISC NTWG 
 CRTC Telecom Decision 2006-28 Para 31

LNP Roll-Out to Non-Portable Exchanges

Sub-Working Group (SWG)

June 1, 2006 Minutes

Next Conference Calls:

Thurs June 8, 2006 11:00 Eastern 1-866-646-2080 code:  4935288#

Thurs June 15, 2006 – Next NTWG Meeting.  At this meeting, the sub-working group will have a one hour time slot for their weekly conference call.

(Future conference calls will be weekly and they will migrate to biweekly as determined by the team)

Attendance

Aliant: ___

Cogeco: Louis Bourbeau

CWTA: David Farnes

Ericsson: Keith Richardson

Bell Canada: Laurie Ackland, Doug Kwong, Khai Nguyen, David Stanley

Bell Nordiq: [Ernie Harmand did not attend but has since the call indicated a desire to join the SWG)]

Rogers: Joel Thorp, Gerry Thompson (chair)

Vonage: _______

MTS Allstream: Henry Yabar

Sasktel: Kevin Florence

Shaw: David McKeown

Telus: Sam Yung, Rob Sired, George Hearn, Herb Charles

CRTC: Bill Mason, James Ndirangu

May 29, 2006 Minutes

Minor amendments were submitted and implemented.  Final May 29 minutes are being distributed at the same time as these draft minutes.

Will Rollout Schedule be Locked?

David Farnes of the CWTA emailed the following request on May 31:

One point the CWTA WNP implementation team would like clarified is as follows. Once the WNP implementation schedule is filed on August 16th (or perhaps more accurately – once the schedule is approved by the CRTC), will the rollout schedule be “locked”? We are concerned that the existing LNP process could create a situation where an exchange identified on the post March 14th rollout schedule could be added to the schedule of exchanges to become LNP capable prior to March 14th. Exchanges should really only appear in one of three categories – 1) LNP capable; 2) will become LNP capable by March 14, 2007; or 3) will become LNP capable after March 14, 2007. We need to lock down the category in which every exchange appears well in advance of March 14th and it would be ideal to lock this down in August. Our plan calls for the “bulk” porting of leased line ranges to begin in October (with testing of this process in September).

Bill Mason of the CRTC indicated that it is reasonable to freeze the schedule after it is approved by the Commission.

Doug Kwong asked if the list of portable exchanges would still change due to existing processes (i.e. the “CLEC” method of converting an exchange to portable) and if the bulk porting process would affect the schedule.

Sam Yung indicated that there are overlapping processes to convert an exchange to LNP-capable, i.e. 1) the existing CLEC process; 2) the WNP schedule; 3) CRTC rulings.  Sam also suggested that the bulk porting process should only apply to LNP-capable exchanges.

Doug Kwong invited all attendees to review report RORE003B, included with these minutes.  The URL to this report is:

http://www.crtc.gc.ca/cisc/COMMITTE/R-docs/Rore03b.doc

George Hearn submitted that the main driver will be wireless, i.e. wireless-to-wireless porting.  It will likely be different than a CLEC-requested exchange conversion to LNP-capable, i.e. opening up a switch is not a gating issue.  WSPs have POIs already (versus requiring a joint build operation) and therefore hopefully it is just development of switch translations.  There may also be new “A” (SS7 Access) links between the carrier and STP for LNP dipping [to LSMS].  George also provided an example of Edmonton: the Edmonton exchange is LNP-capable, but not the surrounding exchanges within the Edmonton LCA.  Should all exchanges within the Edmonton LCA be converted to LNP-capable?

Henry Yabar provided that the capacity of ILECs is stated within the RORE003B report.

Saskatchewan Rollout

CRTC TD 2005-72 ordered WNP/LNP in all existing LNP-capable exchanges plus in Regina and Saskatoon.  Saskatoon became LNP-capable on May 1, 2006.  Kevin Florence indicated that this was CLEC-driven and that he expects Regina to be LNP-capable in the October 2006 time frame.

Action Items

- Those  interested in receiving SWG emails should send Gerry an email at gerry.thompson@rci.rogers.com so that they may be added to the SWG email distribution list.

- URL List contributions: 
ILEC Exchanges required: 
MTS - Henry Yabar;   Sasktel - Kevin Florence.

- Everyone please read RORE003B (attached).

- SWG members to email preliminary lists of exchanges to be converted to portable by 12:00 EDT on Wednesday June 14, to be reviewed at the June 15 SWG meeting which will be held at the NTWG regular meeting.  It is considered that these lists are preliminary and modifications and additions may be made to the list.   Please email it to all SWG members by “reply all” to SWG emails.